# Scope Baseline

## 1. Scope Statement

The CivicConnect project will establish a controlled digital platform for managing community service requests.

The baseline focuses on the core service-request lifecycle: submitting requests, categorising them, viewing and managing their status, assigning responsibility, recording actions and resolution information, and providing management with useful service activity information.

The scope is based on the minimum business capabilities defined by the Master Project Brief. These capabilities are the starting point from which the team's detailed functional and non-functional requirements will be derived and baselined.

## 2. In-Scope

### Requester functionality

Submit a new service request with appropriate information.

Categorise a service request using a controlled category mechanism.

View the current status of submitted requests.

View a history/list of previously submitted requests.

Receive meaningful feedback when a request is accepted, rejected, updated or completed.

### Staff functionality

View service requests relevant to authorised staff.

Search, filter and sort service requests.

View full request details.

Assign or accept responsibility for requests.

Update request status through controlled transitions.

Record relevant actions and comments.

Record resolution information.

Resolve or close requests where authorised.

### Management functionality

View useful service activity information.

Identify open, overdue, resolved and closed requests.

View request information by category, status or other justified dimensions.

Access information required to support accountability and service-performance analysis.

## 3. Out-of-Scope

Unrelated organisational business processes that are not part of service-request management.

Features that do not provide sufficient stakeholder value to justify their effect on scope, schedule, cost, quality or security.

Unnecessary additional functionality introduced solely because it is technically possible.

Final technology-stack decisions during Milestone 1.

Final software architecture during Milestone 1.

Detailed database schema and persistence implementation during Milestone 1.

Detailed user-interface implementation during Milestone 1.

Application Programming Interface (API) implementation during Milestone 1.

Extensive application coding during Milestone 1.

Production deployment during Milestone 1.

## 4. Deliberately Deferred Scope and Decisions

### Final technology stack

The final technology stack is deferred until the team has evaluated requirements, quality attributes, security, cost, schedule, team capability, compatibility and deployment implications.

### Final architecture

The final architecture is deferred to the appropriate later milestone because the architecture should be justified using the approved requirements, quality drivers and constraints.

### Detailed database design

The detailed database schema is deferred until the system requirements and later design decisions have been sufficiently developed.

### Detailed UI design

Detailed interface design is deferred until usability requirements and the broader system design have been established.

### Production deployment

Production deployment is not an M1 deliverable. Deployment considerations can be identified now, but actual production deployment belongs to a later stage of the project lifecycle.

# Scope Control

The scope baseline will be controlled throughout the project. A stakeholder request for additional functionality should not automatically be treated as an approved requirement. Changes to the baseline must be evaluated for their effect on:

Requirements

Scope

Schedule

Resources

Cost

Quality

Security

Risk

Architecture and design

Testing and acceptance

This ensures that scope changes are assessed before they are introduced and reduces the risk of uncontrolled scope creep.