# Baseline Review and Formal Sign-Off

## 1. Purpose of the Baseline Review

Before Milestone 1 is formally completed, the CivicConnect team should review PED v1.0 and its supporting controlled artefacts.

The purpose of the review is to confirm that the team has established a sufficiently controlled foundation for the next stage of engineering work.

The review should confirm that:

- The problem and business need are clearly defined.

- Relevant stakeholders and conflicts have been identified.

- Scope boundaries are explicit.

- Important constraints and trade-offs have been recorded.

- Requirements have stable identifiers and priorities.

- Acceptance criteria are testable.

- The RTM provides traceability from stakeholder or source to requirements and criteria.

- Project risks have been identified and controlled.

- Forward engineering concerns have been considered.

- Genuine decisions and justified deferments have been recorded.

- GitHub governance is in place.

- AI-assisted work is appropriately documented and verified.

- The PED is coherent, versioned and controlled.

## 2. Formal Baseline Sign-Off

The CivicConnect team should formally review and sign off PED v1.0 as the Milestone 1 Engineering Baseline.

The sign-off confirms that the team agrees on what has been formally established at the end of Milestone 1.

The baseline sign-off should include:

- Project name: CivicConnect.

- Baseline: PED v1.0 — Engineering Foundation and Requirements Baseline.

- Version number.

- Review date.

- Names of all three team members.

- Confirmation that the artefacts were reviewed.

- Any conditions or required corrections.

- Final baseline status.

Possible baseline outcomes include:

- Accepted: The engineering foundation is sufficiently controlled for the next milestone.

- Conditionally Accepted: Minor corrections or conditions remain but the project may proceed.

- Revision Required: The foundation requires further work before consequential engineering decisions should be made.

## 3. Change Control After Baseline

Once PED v1.0 has been baselined, changes should be controlled rather than made informally.

A proposed change should be evaluated for its effect on:

- Stakeholder needs.

- Requirements.

- Acceptance criteria.

- Scope.

- Schedule.

- Cost and resources.

- Quality.

- Security.

- Risks.

- Architecture and design.

- Testing.

- Deployment and operations.

The Requirements Traceability Matrix, Risk Register and Engineering Decision Log should be reviewed where a substantive change affects them.

This approach ensures that changes are analysed before they become part of the controlled project baseline.