# GitHub Governance and Repository Control

## 1 Purpose of Repository Governance

## The CivicConnect GitHub repository will serve as a controlled engineering environment throughout the project lifecycle. It will not be used merely as a location for uploading completed code at the end of development.

## From Milestone 1 onwards, the repository should provide evidence of the progressive development of the CivicConnect engineering foundation. This includes controlled changes to documentation, requirements, registers, decisions and later software artefacts.

## The purpose of GitHub governance is to improve accountability, collaboration, traceability and control over changes made to the project.

## The repository should demonstrate:

- Progressive development of project artifacts

- Individual accountability for contribution

- Controlled review of substantive changes

- Traceable engineering decisions

- Project of the approved project baseline

- Evidence of collaboration between all three team members

## 2. Protected Main Branch

## The main branch represents the controlled version of the CivicConnect project.

## Direct changes to the main branch should not be used for substantive project work. Instead, team members should make changes through separate working branches and submit those changes through Pull Requests.

## The protected-main approach helps prevent uncontrolled or unreviewed changes from entering the project’s-controlled baseline.

## The following controls should apply to substantive changes:

- Direct pushes to main should be restricted.

- Changes should be developed in an appropriate branch.

- Substantive changes should be submitted through a Pull Request.

- Pull Requests should receive the required peer reviews before merging.

- The Pull Request should provide a meaningful description of the change.

- Changes should only enter main after the required approvals have been obtained.

## 3. Two-Reviewer Approval Rule

CivicConnect will apply the required two-reviewer approval process for substantive Pull Requests.

Where a team member creates a substantive change, the other two team members should review that change before it is merged into the protected main branch.

This rule provides an important engineering control because the author of a change should not be the only person responsible for deciding whether that change is correct, complete and consistent with the project baseline.

Peer reviewers should consider:

- Whether the change is consistent with the approved requirements.

- Whether the change affects scope or introduces unnecessary functionality.

- Whether related artefacts require updating.

- Whether identifiers and traceability remain consistent.

- Whether risks or constraints are affected.

- Whether the change is sufficiently clear and controlled.

- Whether the change creates downstream consequences that must be recorded.

The two-reviewer rule also improves shared understanding of the project because all team members become familiar with substantive engineering decisions and artefacts.

## 4. Branching and Pull Request Approach

The CivicConnect team should use meaningful branches for substantive work.

Examples of branch purposes include:

- Requirements updates.

- Risk Register updates.

- PED documentation changes.

- Forward Engineering Considerations.

- Engineering Decision Log updates.

- Governance and repository changes.

- Later architecture, construction or testing work.

A branch should have a clear purpose so that the repository history shows what work was performed and why.

Pull Requests should describe:

- The purpose of the change.

- The artefacts affected.

- Any important engineering implications.

- Any requirements, risks or decisions affected.

- Whether further work is required.

This approach provides clearer evidence than making large, unexplained uploads at the end of a milestone.