# Progressive Project Issues and Task Management

## 1. Purpose of Project Issues

Project issues and tasks will be used to record CivicConnect work progressively from the beginning of Milestone 1.

Each significant piece of work should be represented by an appropriate issue or task where practical. This provides evidence that the team planned, assigned and progressed through engineering activities over time.

The purpose is to avoid a situation where the repository contains only a final bulk upload with little evidence of how the work developed.

Issues can be used to:

- Record planned engineering work.

- Assign responsibility.

- Track progress.

- Identify dependencies.

- Record discussions or clarifications.

- Link related Pull Requests.

- Provide evidence of progressive project activity.

## 2. Initial Milestone 1 Issues

Initial CivicConnect issues should reflect the Work Breakdown Structure and the responsibilities of the three team members.

Examples include:

Business, Scope and Stakeholders

- Draft CivicConnect problem statement and business need.

- Complete stakeholder analysis.

- Define stakeholder conflicts and competing expectations.

- Establish the scope baseline.

- Record project constraints and engineering trade-offs.

Requirements, Traceability and Risk

- Draft and prioritise Functional Requirements.

- Draft measurable Non-Functional Requirements.

- Define acceptance criteria.

- Construct the initial Requirements Traceability Matrix.

- Populate the initial Risk Register.

Governance, Forward Planning and PED

- Configure repository governance.

- Establish the required Pull Request review process.

- Create the Forward Engineering Considerations Register.

- Create the Engineering Decision Log.

- Establish the AI Usage Register.

- Integrate Milestone 1 artefacts into PED v1.0.

- Prepare baseline review and sign-off evidence.

## 3. Progressive Evidence

The team should update issues and related artefacts as work progresses.

Meaningful repository evidence may include:

- Issue creation and assignment.

- Branch creation.

- Incremental commits.

- Pull Requests.

- Peer reviews.

- Approval records.

- Updates to controlled artefacts.

- Issue closure after work has been completed.

The objective is to demonstrate an authentic engineering process rather than reconstructing project activity shortly before assessment.