# Engineering Decision Log

## 1. Purpose of the Engineering Decision Log

The Engineering Decision Log provides a controlled record of genuine project decisions.

The purpose is to ensure that important engineering decisions are not forgotten or made without clear reasoning. Each decision should record what was decided, why it was decided, what alternatives or considerations were relevant and what consequences may follow.

The Decision Log should also record deliberately deferred decisions where the team does not yet have sufficient evidence to make a justified choice.

## 2. Decision: Use a Controlled Requirements Baseline

Decision: CivicConnect requirements will use unique identifiers, priorities and testable acceptance criteria.

Reason: This provides a controlled basis for traceability, future design, testing and change management.

Affected artefacts:

- Requirements baseline.

- Requirements Traceability Matrix.

- PED.

- Future testing evidence.

Downstream consequence: Later architecture, implementation and testing work should remain traceable to approved requirements.

## 3. Decision: Maintain Controlled Request Status Transitions

Decision: Staff should not have unrestricted ability to change request statuses without appropriate control.

Reason: The stakeholder analysis identifies a conflict between staff flexibility and organisational accountability.

Affected artefacts:

- FR-04.

- Stakeholder conflict analysis.

- Acceptance criteria.

- Future design and testing.

Downstream consequence: Later design decisions will need to support controlled lifecycle transitions and validation.

## 4. Deliberately Deferred Decision: Final Technology Stack

Decision status: Deferred.

Reason for deferment: The team does not yet have sufficient engineering evidence to select a final technology stack.

The eventual decision must consider:

- Functional requirements.

- Non-Functional Requirements.

- Security.

- Cost.

- Schedule.

- Team capability.

- Compatibility.

- Deployment implications.

Evidence still required: A later comparison of realistic technology options against the approved engineering criteria.

Risk of premature decision: Selecting technology only because it is familiar could unnecessarily constrain later engineering decisions.

## 5. Deliberately Deferred Decision: Final Software Architecture

Decision status: Deferred.

Reason for deferment: Milestone 1 establishes the engineering foundation and requirements baseline rather than prematurely committing to a final architecture.

The architecture should later be justified using:

- Approved requirements.

- Quality attributes.

- Security requirements.

- Constraints.

- Risks.

- Deployment considerations.

Evidence still required: A clearer understanding of the quality drivers and technical implications identified during later engineering work.

Risk of premature decision: An architecture selected before sufficient evidence is available could be poorly aligned with the actual requirements.

## 6. Decision: Prefer Free or Low-Cost Options Where Appropriate

Decision: Future technology options should be evaluated with consideration for free or low-cost alternatives.

Reason: CivicConnect is being developed by a three-student team with limited resources.

Affected artefacts:

- NFR-02.

- Cost and resource constraints.

- Future technology decisions.

Downstream consequence: Technology choices may require trade-offs between capability, complexity, cost and operational sustainability.