Initial Risk Register

| Risk ID | Description | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-01 | Scope Creep: Stakeholders request excessive reporting or out-of-scope business processes. | High | High | High | Strictly enforce scope control; evaluate changes against schedule and cost constraints. | Reject requests lacking core baseline value; defer to future updates. | Nkosana Mtsweni | Open |
| RSK-02 | Security vs Usability Trade-off: Simplistic requester forms compromise sensitive data protection. | Medium | High | High | Implement balanced access controls; ensure sensitive data is not exposed on public-facing views. | Introduce secondary verification for sensitive categories. | Otsile Sebola | Open |
| RSK-03 | Premature Constraints: Making final UI, API, or DB decisions in M1 restricts future engineering flexibility. | Medium | Medium | Medium | Deliberately defer final technology stack and architecture decisions to Milestone 2. | Re-evaluate constraints if a specific technology becomes strictly necessary. | Marco Armando Rentroia | Open |